Imminash

V1 Launch Readiness Checklist

Three products. One funnel. Use this checklist to track everything needed before launch.

What We Are Building

Three layered products, all scoped to ACS in V1:

| FREE | Occupation Matcher | Conversational AI tool — recommends top 3 ACS occupations based on experience, education, and PR goals |
| --- | --- | --- |
| FREE | Visa Pathway Tool | Based on occupation and profile, recommends best visa stream — 189, 190, or 491 |
| PAID | Skill Assessment Document Builder | Split-screen interface — AI interviews user on the right, populates ACS-compliant work experience document on the left. User downloads and gets manager sign-off. |

1. Legal & Compliance

Disclaimers & Liability

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Draft and publish a disclaimer that the tool does not constitute migration advice and is for informational purposes only Must appear on every page, not just in T&Cs | Dev / Legal |
| ☐ | Confirm disclaimer language is compliant with OMARA guidelines on AI-assisted migration tools | Migration Agent Co-founder |
| ☐ | Ensure no language anywhere on the platform implies guaranteed visa outcomes Review all copy, microcopy, button labels, and result cards | Dev + CTO |
| ☐ | Add clear statement that results are indicative only and users should consult a registered migration agent for complex cases | Dev |
| ☐ | Document and publish Privacy Policy covering what user data is collected, stored, and used | Dev / Legal |
| ☐ | Document and publish Terms of Service | Dev / Legal |
| ☐ | Confirm the paid Skill Assessment Document Builder does not constitute a skill assessment service under OMARA regulations Critical — get clarity on this before launching the paid tool | Migration Agent Co-founder |

2. Data & Content Readiness

Occupation Lists

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Compile current MLTSSL with all eligible occupations and ANZSCO codes | Migration Agent Co-founder |
| ☐ | Compile current STSOL with all eligible occupations and ANZSCO codes | Migration Agent Co-founder |
| ☐ | Compile active state/territory occupation lists for all 8 states/territories | Migration Agent Co-founder |
| ☐ | Map each ACS-assessed occupation to its correct ANZSCO 1220.0 First Edition Revision 1 unit group description This is the core matching dataset — accuracy here determines product quality | Migration Agent Co-founder |
| ☐ | Create a structured data file (JSON or spreadsheet) the developer can ingest for occupation matching logic | CTO |
| ☐ | Establish a process for updating occupation lists when Department of Home Affairs publishes changes | Migration Agent Co-founder |

Invitation Round Data

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Compile 189 invitation round data for the current and previous financial year — points cutoff per occupation per round | Migration Agent Co-founder |
| ☐ | Compile state nomination invitation data (190/491) — cutoff points and open/closed status per occupation per state | Migration Agent Co-founder |
| ☐ | Structure this data in a format the developer can maintain and update after each quarterly release | CTO |
| ☐ | Confirm update cadence — migration agent to provide new round data to developer within 48 hours of each release | Dev |

ACS-Specific Content (for Paid Tool)

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Document the exact fields and structure of the ACS Competency Demonstration Report (CDR) for the document builder | Migration Agent Co-founder |
| ☐ | Document ACS expectations for each section of the work experience write-up — what language, structure, and detail they look for This becomes the AI prompt training material — critical for output quality | Migration Agent Co-founder |
| ☐ | Compile 5–10 anonymised real ACS work experience examples (approved cases from Studynash) to validate AI output quality | Dev + Migration Agent Co-founder |
| ☐ | Document common reasons ACS rejects or requests additional information — to be used as negative examples in AI training | Migration Agent Co-founder |

3. Product — Tool 1: Free Occupation Matcher

Input Form

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build all intake form fields as per the agreed input specification First name, age, visa, education, work experience, English, partner details etc. | CTO |
| ☐ | Make Roles & Responsibilities field mandatory with helpful placeholder copy | CTO |
| ☐ | Implement conditional logic — Australian study branch, partner branch, employment status branch | CTO |
| ☐ | Validate all fields — no empty mandatory submissions, sensible input ranges for age/years of experience | CTO |
| ☐ | Mobile responsive form design | CTO |

Occupation Matching Logic

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build qualification + industry filter that narrows occupation universe before AI matching runs | CTO |
| ☐ | Implement AI matching against ANZSCO unit group descriptions using job title + duties as primary inputs | CTO |
| ☐ | Define and implement confidence threshold — occupations below threshold trigger weak match warning | CTO + Dev |
| ☐ | Test matching accuracy across 20+ real case profiles from Studynash historical clients Do not launch without this validation step | Dev + Migration Agent Co-founder |
| ☐ | Implement warning flag where work experience does not strongly align with matched occupation | CTO |
| ☐ | Implement non-ACS occupation flag with agent booking prompt | CTO |

Points Calculator

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build points calculator covering all variables — age, English, Australian/overseas experience, qualifications, study bonuses, NAATI, Professional Year, partner | CTO |
| ☐ | Validate calculator output against Department of Home Affairs official points test — must match exactly | Migration Agent Co-founder |
| ☐ | Display points score clearly with a breakdown of how each component contributes | CTO |

Results Output

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build occupation result card with all required fields — ANZSCO code, title, match confidence, reasoning, points vs cutoff, states inviting, warnings | CTO |
| ☐ | Rank top 3 occupations by match confidence as primary sort | CTO |
| ☐ | Display last 189 invitation round cutoff and relevant state round data per occupation | CTO |
| ☐ | Add clear call-to-action on each result card — 'Book a free consultation' linked to Studynash Calendly | Dev + CTO |
| ☐ | Add email capture before showing results — optional but strongly recommended for lead generation Consider offering results via email as an incentive | Dev |

4. Product — Tool 2: Free Visa Pathway Tool

Logic & Rules

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Document the decision logic for recommending 189 vs 190 vs 491 based on occupation list eligibility, points score, and state availability | Migration Agent Co-founder + Dev |
| ☐ | Build logic that pulls occupation and points data from Tool 1 output — users who complete Tool 1 should not re-enter data Seamless handoff between Tool 1 and Tool 2 is critical for conversion | CTO |
| ☐ | Implement state availability overlay — show which states are currently open for the user's occupation | CTO |
| ☐ | Build 491 regional pathway logic — flag regional study/work bonus eligibility | CTO |
| ☐ | Handle edge case where user does not qualify for any pathway — display honest message and agent referral | CTO + Dev |

Results Output

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Display recommended visa pathway with clear reasoning | CTO |
| ☐ | Show points required vs points the user has for each pathway | CTO |
| ☐ | Display estimated processing times per pathway — sourced from Department of Home Affairs | Migration Agent Co-founder |
| ☐ | Add next steps guidance — what the user should do after seeing their pathway | Dev + Migration Agent Co-founder |
| ☐ | Add call-to-action — 'Prepare your skill assessment documents' linking to paid Tool 3, or 'Speak to an agent' linking to Studynash | Dev |

5. Product — Tool 3: Paid Skill Assessment Document Builder

Payment & Access

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Set up payment gateway — Stripe recommended | CTO |
| ☐ | Define pricing for the paid document builder | Dev |
| ☐ | Build paywall — users access Tool 3 only after payment | CTO |
| ☐ | Implement receipt and confirmation email on successful payment | CTO |
| ☐ | Define refund policy and display it clearly before payment | Dev |

Conversational AI Interview (Right Panel)

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build conversational AI agent that interviews user to extract all information needed for ACS work experience document | CTO |
| ☐ | Train AI agent on ACS expectations — what level of detail, what language, what structure ACS looks for | CTO + Migration Agent Co-founder |
| ☐ | Implement dynamic questioning — AI probes deeper when answers are vague or incomplete | CTO |
| ☐ | Build logic for the AI to know when it has sufficient information to populate each field confidently | CTO |
| ☐ | Test interview flow with 5+ real users before launch — identify where users get confused or drop off | Dev |

Live Document Builder (Left Panel)

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Build split-screen UI — conversational interface right, live document left | CTO |
| ☐ | Implement real-time document population as AI confirms each field from the interview | CTO |
| ☐ | Map all ACS CDR fields to the document template — no missing sections | CTO + Migration Agent Co-founder |
| ☐ | Allow user to manually edit any field in the left panel document | CTO |
| ☐ | Build download functionality — user downloads completed document as a PDF or Word file | CTO |
| ☐ | Add clear instruction on the download page — 'Take this document to your manager for signature' | Dev |

Quality Assurance

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Test AI output quality against 10+ real Studynash ACS cases — migration agent to review and score each output This is your quality gate — do not launch paid tool until output quality is validated | Migration Agent Co-founder |
| ☐ | Define minimum quality threshold for AI output — what score is acceptable before launch | Dev + Migration Agent Co-founder |
| ☐ | Build a review flag — if AI confidence in output is low, prompt user to book agent review before submitting to ACS | CTO + Dev |

6. Brand & Go-to-Market

Brand

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Finalise Imminash logo and brand identity | Dev + CTO |
| ☐ | Register imminash.com or agreed domain | Dev |
| ☐ | Set up branded email addresses | Dev |
| ☐ | Build landing page explaining the three tools and the funnel | CTO |
| ☐ | Write all product copy — headlines, microcopy, tooltips, result card language Tone: smart, warm, plain English — not legal, not corporate | Dev |

Launch & Distribution

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Set up email capture and CRM — all leads from free tools go into a pipeline | CTO + Dev |
| ☐ | Connect Imminash agent referral CTA to Studynash Calendly booking link | Dev |
| ☐ | Plan launch announcement to Internash community — email, Instagram, LinkedIn | Dev |
| ☐ | Identify 20 beta users from Studynash existing client base to test all three tools before public launch | Dev + Migration Agent Co-founder |
| ☐ | Set up basic analytics — track form completion rate, drop-off points, Tool 1 to Tool 2 to Tool 3 conversion | CTO |
| ☐ | Set up feedback mechanism — simple post-result survey to capture user experience | CTO |

7. Technical Infrastructure

| ✓ | Task | Owner |
| --- | --- | --- |
| ☐ | Choose and set up hosting infrastructure | CTO |
| ☐ | Set up staging environment for testing before production deployment | CTO |
| ☐ | Implement user authentication — account creation, login, password reset | CTO |
| ☐ | Store user session data so returning users do not re-enter information | CTO |
| ☐ | Set up database for storing user profiles, tool results, and payment records | CTO |
| ☐ | Implement data encryption at rest and in transit for all user data | CTO |
| ☐ | Set up error logging and monitoring — know when something breaks before users report it | CTO |
| ☐ | Test all tools on mobile, tablet, and desktop — Chrome, Safari, Firefox | CTO |
| ☐ | Set up automated backups for all user data | CTO |
| ☐ | GDPR/Australian Privacy Act compliance review — data handling, deletion requests, consent | Dev / Legal |

Launch Readiness Summary

Recommended launch sequence — do not skip steps or launch tools out of order.

| Phase | Milestone | Gate Condition |
| --- | --- | --- |
| Phase 1 | Data & content ready — occupation lists, round data, ACS CDR mapped | Migration agent sign-off on all data |
| Phase 2 | Tool 1 (Occupation Matcher) built and tested with 20 real profiles | Matching accuracy validated by migration agent |
| Phase 3 | Tool 2 (Visa Pathway) built and connected to Tool 1 output | Seamless handoff confirmed, logic validated |
| Phase 4 | Beta launch with 20 users from Studynash client base | Feedback collected, critical bugs fixed |
| Phase 5 | Tool 3 (Document Builder) built, AI output quality validated | Migration agent scores output — minimum threshold met |
| Phase 6 | Public launch with full funnel live | All legal, compliance, and payment items complete |

Imminash V1 — Build it right, launch it fast, validate as you go.